User Acceptance Testing (UAT) Template

| Date | 07 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | FreelanceHub – Full Stack Freelance Marketplace (MERN) |
| Maximum Marks |  |

# Project Testing Phase – Test Plan & Test Report

## Project Overview

Project Name: FreelanceHub – Connect Freelancers with Clients Seamlessly (MERN)

Project Description:
FreelanceHub is a full-stack web application developed using the MERN stack (MongoDB, Express.js, React.js and Node.js). The application allows users to register as clients or freelancers, log in securely, create and manage profiles, post and discover projects, submit and manage applications, communicate through project chat, receive notifications, submit work and give reviews and ratings. It also provides an Admin panel for managing users, projects, applications and reviews.

Project Version: Version 1.0

Testing Period: 25 June 2026 – 30 June 2026

# Testing Scope

### Features and Functionalities Tested

- User Registration

- User Login & Logout

- JWT Authentication

- Role-Based Authorization

- Freelancer Profile

- Project Posting & Management

- Project Search & Skill Filter

- Project Applications (Proposals)

- Application Approval / Rejection

- Work Submission & Project Completion

- Project Chat

- Notifications

- Reviews & Ratings

- Client Dashboard

- Freelancer Dashboard

- Admin Statistics

- Admin User Management

- Admin Project & Review Moderation

### User Stories Tested

- User Registration (Client / Freelancer)

- User Login

- Create Freelancer Profile

- Post Project

- Browse and Search Projects

- Submit Application

- Approve / Reject Application

- Project Chat

- Submit Completed Work

- Mark Project Completed

- Submit Review

- View Notifications

- View Dashboard

- Admin Manages Users

- Admin Moderates Projects and Reviews

# Testing Environment

Application Type: Web Application

URL/Location: Local URL provided by Vite (default http://localhost:5173)

Backend API: http://localhost:5000 (PORT configured in .env)

Database: MongoDB Atlas

Browser: Google Chrome (Latest)

Operating System: Windows 11

Development Tools:

- Visual Studio Code

- Postman

- MongoDB Atlas

- Browser Developer Tools

- Git and GitHub

### Test Credentials

Client Login

Email: <client test account email>

Password: <client test account password>

Freelancer Login

Email: <freelancer test account email>

Password: <freelancer test account password>

Admin Login

Email: <admin test account email>

Password: <admin test account password>

# Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration (Client) | Open Register Page → Select Client → Enter Valid Details → Create Account | Client account should be created successfully | Client registered successfully | Pass |
| TC-002 | User Registration (Freelancer) | Open Register Page → Select Freelancer → Enter Valid Details → Create Account | Freelancer account should be created successfully | Freelancer registered successfully | Pass |
| TC-003 | User Login | Enter Email & Password → Click Sign In | User should log in and reach the dashboard | Login successful | Pass |
| TC-004 | Invalid Login | Enter Incorrect Password → Click Sign In | Error message should be displayed | Proper error displayed | Pass |
| TC-005 | Protected Route Access | Open a dashboard URL without logging in | Access should be denied / redirected to login | Access denied | Pass |
| TC-006 | Post Project | Login as Client → Post a Project → Enter Details → Submit | Project should be created and listed as Open | Project created | Pass |
| TC-007 | Update / Delete Project | Open My Projects → Edit or Delete a Project | Project should be updated or removed | Updated / deleted successfully | Pass |
| TC-008 | Browse Open Projects | Login as Freelancer → Open Discover Projects | Open projects should be displayed | Projects displayed | Pass |
| TC-009 | Search Projects | Enter a keyword in the search box | Matching projects should appear | Correct results displayed | Pass |
| TC-010 | Filter by Skill | Enter a skill (e.g., React) in the filter box | Projects should be filtered by skill | Projects filtered | Pass |
| TC-011 | Create Freelancer Profile | Open My Profile → Enter Skills and Details → Save | Profile should be created | Profile created | Pass |
| TC-012 | Submit Application | Click Apply Now → Enter Bid, Days and Cover Letter → Submit | Application should be submitted with Pending status | Application submitted | Pass |
| TC-013 | View My Applications | Open My Applications → Use status filters | Applications should be listed by status | Applications displayed | Pass |
| TC-014 | View Received Applications | Login as Client → Open a Project | Proposals & Bids should be displayed | Proposals displayed | Pass |
| TC-015 | Approve Application | Click Approve Candidate | Application should be approved and freelancer notified | Application approved | Pass |
| TC-016 | Reject Application | Click Reject | Application should be rejected | Application rejected | Pass |
| TC-017 | Project Chat | Type a message → Click Send | Message should be sent and displayed | Message displayed | Pass |
| TC-018 | Notifications | Open Notifications → Mark as Read | Notifications should be listed and unread count updated | Unread count updated | Pass |
| TC-019 | Submit Work | Login as Freelancer → Submit Completed Project | Project status should change to Submitted | Status updated | Pass |
| TC-020 | Mark Project Completed | Login as Client → Mark Submitted Project Completed | Project status should change to Completed | Status updated | Pass |
| TC-021 | Submit Review | Click Leave Freelancer Review → Select Stars → Publish Review | Review should be saved | Review published | Pass |
| TC-022 | View Freelancer Reviews | Open a Freelancer's reviews | Reviews should be displayed | Reviews displayed | Pass |
| TC-023 | Client / Freelancer Dashboard | Login and open Dashboard | Role-specific statistics should be displayed | Dashboard displayed | Pass |
| TC-024 | Admin Statistics & Users | Login as Admin → Open Admin Panel | Statistics and users should be displayed; user status can be updated | Admin data displayed | Pass |
| TC-025 | Admin Delete Project / Review | Admin → Select Project or Review → Delete | Selected item should be removed | Deleted successfully | Pass |
| TC-026 | Unauthorized Role Access | Login as Freelancer → Call a Client-only or Admin-only API | Access should be denied | Access denied | Pass |
| TC-027 | Logout | Click Logout | User session should end | Logout successful | Pass |

# Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 |  |  |  |  |  |
| BG-002 |  |  |  |  |  |
| BG-003 |  |  |  |  |  |

# Testing Summary

| Parameter | Result |
| --- | --- |
| Total Test Cases | 27 |
| Passed | 27 |
| Failed | 0 |
| Total Bugs Identified | To be updated |
| Bugs Resolved | To be updated |
| Pending Bugs | To be updated |
| Overall Test Status | PASS |

# Sign-off

Tester Name: Ritesh Kolate

Project: FreelanceHub – Connect Freelancers with Clients Seamlessly (MERN)

Testing Completion Date: 30 June 2026

Signature: Ritesh Kolate

Project Status: Approved for Deployment